STEWARDEX MOBILE

Project Proposal — Phase 1 Mobile Application (iOS & Android)

| PREPARED FOR | PREPARED BY | DATE | VALID UNTIL |
| --- | --- | --- | --- |
| Mohammed Irfaq | Calcite Technologies | 19 June 2026 | 30 June 2026 |

1.  Overview

Stewardex Mobile is a native-feel, cross-platform companion application (iOS & Android) for the Stewardex governance and compliance suite. It puts the day-to-day, time-sensitive work; approvals, workflows, registers, meetings, chat and training; in the pocket of every team member, so that nothing that requires a person stalls while they are away from their desk.

The application runs on the same server and infrastructure as the existing Stewardex web platform. Every action performed on mobile is recorded with the identical workflow processing, audit trail and approval logic as the web app; the mobile experience aids and fast-tracks the existing software; it does not replace or fork it.

This proposal covers Phase 1: the scope, a four-week delivery timeline (three weeks of development and a dedicated week of UAT & QA), and the commercials.

2.  Objectives

Surface every blocker - so that no approval, decision or resolution becomes a hidden bottleneck.

Action the registers - create, triage, route/hand-off and resolve register items directly from mobile.

Preserve parity - keep workflow recording, audit trail and notifications identical to the web app.

Respect permissions - administrative configuration stays on web; mobile gives the right people the right action.

3.  Scope

In scope — Phase 1

Authentication & security:  secure sign-in, two-factor / OTP, Face ID unlock and role-based access.

Home / My Tasks:  today's tasks, pending approvals, quick actions and an iOS-style notification centre.

Push notifications:  real-time alerts for approvals, mentions, meetings, policies, risks and complaints, each deep-linking to the relevant record.

Calendar:  month, week, list and 'expiring soon' views; add meetings, events and personal tasks; reminders for due and expiring items.

Approvals & workflows:  the full approval inbox with approval-chain visibility — approve, reject, escalate, flag a COI, raise/route a risk, or delegate. All workflow types surface on mobile.

Communication (chat):  channel and direct messaging, mentions and threads (joining existing channels; creating new channels remains on web).

Registers — view, create & resolve:  read records and create new items, plus the workflow handling for each —

Risk: heat-map & records (read); raise a risk; admin triage — set priority, assign owner and route / hand off to a head of department; escalate; add treatment; resolve.

Conflicts of Interest: declare a conflict; review chain; route to board; add mitigation; approve or reject.

Complaints: log a complaint; assign a handler; escalate; respond; resolve and close.

Policies: read and acknowledge policies (uploading new policies remains on web).

Meetings:  upcoming & past meetings, RSVP, agenda, minutes & notes, comments, and add a meeting.

Training:  take and watch assigned training and videos, resume in place, with completion and watch-time recorded to the user's training record.

Expenses:  submit a claim against vetted suppliers, allocate to a project budget and attach an invoice.

Billing:  view plan, usage and invoices, upgrade, and manage payment via Stripe.

Role-aware permissions:  administrative actions (allocation, decision, resolution) are gated by role; non-privileged users receive read access plus their own permitted action. Light & dark mode throughout.

Out of scope — Phase 1

Configuring approval workflows and permission matrices.

Full register administration / set-up and supplier–partner vetting (vetting status is read-only on mobile).

Organisation onboarding and set-up wizards.

Uploading new policies or legal documents.

Advanced reporting — fiscal reports and grant-owner management.

The Project Delivery register as a dedicated screen (its workflows still surface on mobile; a full register view is available as an optional add-on).

4.  Timeline — 4 weeks (3 development + 1 UAT & QA)

| Week | Stage | Key activities |
| --- | --- | --- |
| Week 1 | UI build & integration setup | Finalise screens from the approved prototype; design system & navigation; authentication; notification scaffolding; backend API integration kickoff. |
| Week 2 | Core development I | Home / My Tasks, calendar, approvals & workflows, push notifications & deep-linking, chat. |
| Week 3 | Core development II | Registers (risk, COI, complaints — create + workflow handling), policies, meetings, training, expenses, billing and role-based gating. Feature-complete build. |
| Week 4 | UAT, QA & release | Full QA across iOS & Android, client UAT, bug-fix cycles, app-store submission preparation and sign-off. |

Milestones:  Kickoff (start of Week 1)  •  Feature-complete (end of Week 3)  •  UAT commences (start of Week 4)  •  Go-live / acceptance (end of Week 4).

5.  App store submission & approval (Apple & Google)

Publishing to the Apple App Store and Google Play requires a review and approval by Apple and Google. This review is performed by the stores themselves and is outside our control; and therefore it sits separate to, and runs after, the four-week delivery timeline above. We prepare and lodge the store submissions during Week 4 (UAT & QA); the review clock then starts once each store accepts the build.

| Store | Typical review window | Notes |
| --- | --- | --- |
| Apple App Store | 1–3 business days | First-ever submission can take longer; rejections add a further review cycle. |
| Google Play | A few hours – 3 days | New developer accounts may be held for extended review (up to ~7 days). |

Indicative allowance for store approval: approximately 1 week after go-live, separate to the development timeline. Prerequisites — supplied by the client before submission — are an active Apple Developer Program account and a Google Play Console account, together with final store-listing assets (icon, screenshots, description and privacy policy). We manage the submission, respond to reviewer queries and handle one resubmission per store if required.

6.  Commercials

Engagement model: fixed-price, Phase 1. All amounts are in Australian dollars (AUD) and exclude GST.

Indicative pricing — to be confirmed before issuing to the client.

| Deliverable | Fee (AUD, ex GST) |
| --- | --- |
| UI build & integration setup (Week 1) | $6,000 |
| Core development (Weeks 2–3) | $12,000 |
| UAT, QA & release (Week 4) | $6,000 |
| Total fixed fee (ex GST) | $24,000 AUD |

Payment schedule

50% on commencement — $12,000 AUD.

30% at UAT commencement (start of Week 4) — $7,200 AUD.

20% on acceptance / go-live — $4,800 AUD.

Included

Project management, design polish from the approved prototype, and a single cross-platform build (iOS + Android).

Integration with the existing Stewardex backend, QA across both platforms, and UAT support.

One submission per app store and a 2-week post-launch warranty for defect fixes.

Optional add-ons (quoted separately)

Project Delivery register (full mobile view).

Advanced reporting / fiscal dashboards on mobile.

Additional feature iterations or UAT cycles, charged at an agreed day rate.

7.  Assumptions & dependencies

The interactive prototype is the approved design baseline for Phase 1.

Existing backend services are available and extended as needed; mobile reuses the current infrastructure.

The client provides timely UAT feedback within the Week 4 window, and the Apple Developer and Google Play accounts required for store submission.

Content such as training videos and policy documents is supplied by the client.

Changes beyond the stated scope are handled via a written change request and may affect timeline and fee.

8.  Next steps

Confirm scope and commercials, and countersign this proposal.

Settle the commencement invoice to schedule the kickoff.

Begin Week 1 — UI build & integration setup, targeting go-live at the end of Week 4.

| _______________________________ Accepted for Mohammed Irfaq Name / Signature / Date | _______________________________ Accepted for Calcite Technologies Name / Signature / Date |
| --- | --- |

Stewardex Mobile · Phase 1 Proposal · Confidential